## Slide 1: Chapter 02 Process of Data Science Projects
Dr. Steffen Herbold
herbold@cs.uni-goettingen.de

## Slide 2: Outline
Generic Process Model
Roles
Core Deliverables
Summary

## Slide 3: Processes are Important
Techniques
  Languages, tools, and methods
  Must be suited for the given problem
People
  Require training for the techniques
  Should be guided through a project by a process
Process
  Supports the people
  Must be accepted by the people
  Should have a measurable positive effect
Techniques
People
Processes

## Slide 4: Process of Data Science Projects
Discovery
Data
Preparation
Model Planning
Model Building
Communicate Results
Operationalize

## Slide 5: Discovery
Initial phase of the project
Learn the domain
  Knowledge for understanding the data and the use cases of the project
  Knowledge for the interpretation of the results
Learn from the past
  Identify past projects on similar issues
    Differences, reasons for failures, weaknesses of past projects
  Can also be projects of competitors, if reports are available

## Slide 6: Discovery
Frame the problem
  Framing is the process of stating the data analysis problem to be solved
  Why is the problem important?
  Who are the key stakeholders and what are their interests in the project?
  What is the current situation and what are pain points that motivate the project?
  What are the objectives of the project?
    Business needs
    Research goals
  What needs to be done to achieve the objectives?
  What are success criteria for the project?
  What are risks for the project?

## Slide 7: Discovery
Begin learning the data
  Get a high-level understanding of the data
    Maybe even some initial statistics or visualizations of the data
  Determine requirements for data structures and tools for processing the data
Formulate hypothesis
  Part of the „Science“ in „Data Science“
  Should define expectations
    „Feature X is well suited for the prediction of …“
    „The following patterns will be found in the data: …“
    „Deep learning will outperform …“
    „Decision trees will perform well and allow insights into …“
  Should be discussed with stakeholders

## Slide 8: Discovery
Analyze available resources
  Technologies
    Resources for computation and storage
    Licenses for analysis frameworks
  Data
    Is the available data sufficient for the use case?
    Would other data be required and could the additional data be collected within the scope of the project?
  Timeframe
    Scope in calendar time and person months
  Human resources
    Who is available for the project?
    Is the skillset a good match for the tasks of the project?
 Only start project if the resources are sufficient!

## Slide 9: Data Preparation
Create the infrastructure for the project
  Usually different from infrastructure in which data is made available to you
  Warehouse/csv-file/…  distributed storage that enables analysis
    Could also be simpler, for small data sizes
Extract – Transform – Load (ETL) the data
  Define how to query existing database to extract required data
  Determine required transformations of the raw data
    Quality checking (e.g., filtering of missing data, implausible data)
    Structuring (e.g., for unstructured data, differences in data structures)
    Conversions (e.g., timestamps, character encodings)
  Load the data into your analysis environment

## Slide 10: Data Preparation
ELT vs. ETL
  Transformations can be very time-consuming for big data
  Might not be possible without using the analysis infrastructure
Load raw data, transform afterwards  ELT!
Also allows more flexibility with transformations
  E.g., testing the effect of different transformations
Allows access to raw data

## Slide 11: Data Preparation
Get a deep understanding of the data
  Understand all data sources
  E.g., what does each column in a relational database contain?
  How can a structure be imposed on semi-/quasi-/unstructured data?
Survey and visualize data
  Descriptive statistics
  Correlation analysis
  Visualizations like histograms, density plots, pair-wise plots, etc.
Clean and normalize data
  Discard data that is not required
  Normalize to remove scale effects

## Slide 12: Data Preparation
Clean data
  Discard data that is not required
  Can make the difference between a complex infrastructure and a single machine for analysis
  Example:
    100 million measurements
    10 floating point features per measurement  80 Bytes per measurement
    3 useful features 24 Bytes per measurement
    7.45 Gigabytes with all features, 2.23 Gigabytes with only useful features
     Can use my laptop for cleaned data without problems

## Slide 13: Model Planning
Determine methods for data analysis
Should be well-suited to meet objectives
  Often determines the type of method
    Classification, regression, clustering, association mining, …
  Other factors can also restrict the available methods
    For example, if insight is important, „blackbox“ methods cannot be used
Should be well-suited for the available data
  Volume, structure, …
A blackbox method is a method where you only get results, but do not really understand why the output is computed that way.
A whitebox method also explains why the output is as it is.

## Slide 14: Model Planning
Methods for data analysis may cover
  Feature modeling, e.g., for text mining
  Feature selection, e.g., based on information gain, correlations, etc.
  Model creation, e.g., different models that may address the use case
  Statistical methods, e.g., for the comparison of results
  Visualizations, e.g., for the presentation of results
Split data into different data sets
  Training data, validation data, test data
  „Toy“ data for local use in case of big data
    Same structure, but very small

## Slide 15: Model Building
Perform the analysis using the planned methods
  Often iterative process!
Separate phase, because this can be VERY time consuming
  Use toy examples for model planning
  Use real big data set with potentially lots of hyper parameters for tuning during model building
Includes the calculation of performance indicators

## Slide 16: Communicate Results
Main question: Was the project successful?
Compare results to hypothesis from the discovery phase
Identify the key findings
Try to quantify the value of your results
  Business value, e.g., the expected Return On Investment (ROI)
  Advancement of the state of the art
Summarize findings for different audiences

## Slide 17: Operationalize
Implement results in operation
  Only in case of successful projects
Should run a pilot first
  Determine if expectations hold during the practical application
  All kinds of reasons for failures
    Rejection by users, shift in data reduces model performance, ...
Define a process to update and retrain model
  Data gets older, models get outdated
  Data driven models should be updated regularly
  Process is required

## Slide 18: Outline
Generic Process Model
Roles
Core Deliverables
Summary

## Slide 19: Roles within Projects
A role is „a function or part performed especially in a particular operation or process” (Merriam-Webster)
Role Person
  One role can be fulfilled by multiple persons
  One person can fulfill multiple roles
Roles assign responsibilities within processes
  In practice, roles are often related to job titles
    „Software Developer“, „Database Administrator“, „Project Manager“, …

## Slide 20: Roles for Data Science Projects
Role | Description
Business User | Someone who uses the end results Can consult and advise project team on value of end results and how these will be operationalized
Project Sponsor | Responsible for the genesis of the project Generally provides the funding Gauge the value from the final outputs
Project Manager | Ensure key milestones and objectives are met on time and at expected quality Plans and manages resources
Business Intelligence Analyst | Business domain expertise with deep understanding of the data Understands reporting in the domain, e.g., Key Performance Indicators (KPIs)
Data Engineer | Deep technical skills to assist with data management and ETL/ELT
Database Administrator | Provisions and configures database environment to support the analytical needs of the project
Data Scientist | Expert on analytical techniques and data modeling Applies valid analytical techniques to given business problems Ensures analytical objectives are met

## Slide 21: Outline
Generic Process Model
Roles
Core Deliverables
Summary

## Slide 22: Deliverables
A deliverable is a tangible or intangible good or service produced as a result of a project.
  Are often parts of contracts
  Should meet stakeholder‘s needs and expectations
Four core deliverables for data science projects
  Sponsor presentation
  Analyst presentation
  Code
  Technical specifications

## Slide 23: Sponsor Presentation
„Big Picture“ of the project
Clear takeaway messages
  Highlight KPIs
  Should aid decision making
Should address a non-technical audience
Clean and simple visualizations
  For example, bar charts, line charts, …

## Slide 24: Analyst Presentation
Describe analysis methods and data
  General approach
  Interesting insights, unexpected situations
Details on how results change current status
  Business process changes
  Advancement of the state of the art
May use more complex visualizations
  For example, density plots, histograms, boxplots, ROC curves, …
  Should still be clean and not overloaded

## Slide 25: Code and Technical Specification
All available code of the project
  Often code is prototypical („hacky“) because results are more important than clean code
Enables operationalization
  May re-use code as is
  May adopt code or clean up code
  May rewrite same functionality in a different language/for a different environment
Technical specification should be provided as well
  Description of the environment
  Description of how to invoke code

## Slide 26: Expected Deliverables by Role
Role | Deliverable
Business User | Expects a sponsor presentation: Are the results good for me? What are the benefits for me? What are the implications for me?
Project Sponsor | Expects a sponsor presentation: What is the impact of operationalizing the results? What are the risk and what is the potential ROI? How can this be evangelized within the organization (and beyond)?
Project Manager | Responsible for the timely availability of all deliverables Responsible for the sponsor presentations
Business Intelligence Analyst | Expects an analyst presentation: Which data was used? How will reporting change? How will KPIs change?
Data Engineer | Responsible for data engineering code and technical documentation
Database Administrator | Responsible for infrastructure code and technical documentation
Data Scientist | May be the target audience for analyst presentations. Responsible for data analysis code and technical documentation Responsible for the analyst presentation Support of the project management with the sponsor presentation

## Slide 27: Data as Deliverable
Only applicable if new data was collected/generated
Sharing the data may be very important
  Especially in research to enable reproducible and replicable research
Sharing may be internal (industry) or public (research)
  Use stable links for references to prevent link rot
  Ideally Digital Object Identifiers (DOIs)
Should not only contain the data, but also metadata and tools for collecting the data

## Slide 28: Outline
Generic Process Model
Roles
Core Deliverables
Summary

## Slide 29: Summary
Generic process for data science projects with six phases
  Discovery, data preparation, model planning, model building, communication of results, and operationalization
Different actors in different roles involved in project
  Expectations depend on role
Four core deliverables fulfill most stakeholder needs
  Sponsor presentation, analyst presentation, code, technical specification
Data may also be a deliverable